PRODUCT REQUIREMENTS DOCUMENT Health Risk Classifier Using Decision Trees & Python ML Stack

| Project Name | Health Risk Classifier |
| --- | --- |
| Version | 1.0 |
| Date | April 28, 2026 |
| Status | Draft |
| Owner | Development Team |
| Stack | Python · NumPy · Pandas · Scikit-learn · Matplotlib · Seaborn |

# 1. Project Overview

The Health Risk Classifier is a supervised machine-learning project that predicts a patient's general health risk level (Low, Medium, or High) from a set of eight biometric and lifestyle features. The project is fully self-contained: a synthetic dataset is generated programmatically, a Decision Tree model is trained and evaluated, and a suite of visualisations is produced — all driven by a single entry-point script.

## 1.1  Objectives

- Build an end-to-end ML pipeline using only the agreed Python stack

- Demonstrate data generation, preprocessing, model training, evaluation, and visualisation

- Produce interpretable outputs (tree diagram, confusion matrix, feature importance)

- Keep every step reproducible and well-documented for a beginner audience

## 1.2  Scope

- IN SCOPE: synthetic data, binary/numeric features, Decision Tree, static plots, serialised model

- OUT OF SCOPE: real patient data, deployment/API, deep learning, live dashboards

# 2. Dataset Specification

A synthetic dataset of 1 000 rows will be generated using NumPy random distributions seeded for reproducibility. Risk labels are assigned deterministically based on weighted combinations of the features, ensuring a realistic (though simplified) clinical mapping. The table below lists all features.

| Feature | Description | Data Type / Range |
| --- | --- | --- |
| Age | Patient age in years | Integer · 18–90 |
| BMI | Body Mass Index (weight/height²) | Float · 10–50 |
| Blood Pressure | Systolic blood pressure (mmHg) | Integer · 80–200 |
| Cholesterol | Total cholesterol (mg/dL) | Integer · 100–400 |
| Blood Sugar | Fasting blood glucose (mg/dL) | Integer · 70–300 |
| Smoking | Current smoker status | Binary · 0 / 1 |
| Physical Activity | Weekly exercise hours | Float · 0–20 |
| Sleep Hours | Average nightly sleep duration | Float · 3–10 |
| Risk Label (Target) | Low / Medium / High risk classification | Categorical · 3 classes |

## 2.1  Label Assignment Rules

- HIGH risk — 2 or more of: BMI > 30, Blood Pressure > 140, Cholesterol > 240, Blood Sugar > 126, Smoking = 1

- MEDIUM risk — exactly 1 of the above conditions, or Age > 55 with low activity

- LOW risk — none of the above conditions met

# 3. File Inventory  (14 Files Total)

The project contains 14 files organised into five categories. The table below provides a complete inventory.

| # | File Name | Category | Type | Purpose |
| --- | --- | --- | --- | --- |
| 1 | main.py | Entry Point | .py | Orchestrates full pipeline end-to-end |
| 2 | generate_data.py | Source — Core | .py | Generates 1 000-row synthetic health dataset |
| 3 | preprocess.py | Source — Core | .py | Cleans, encodes & splits data into train/test |
| 4 | train.py | Source — Core | .py | Trains Decision Tree, tunes depth, saves model |
| 5 | visualize.py | Source — Core | .py | Generates all EDA & result plots |
| 6 | health_data.csv | Data | .csv | Auto-generated synthetic dataset (1 000 rows) |
| 7 | decision_tree.pkl | Output — Model | .pkl | Serialised trained model (joblib/pickle) |
| 8 | confusion_matrix.png | Output — Plot | .png | Confusion matrix heatmap |
| 9 | feature_importance.png | Output — Plot | .png | Bar chart of top feature importances |
| 10 | tree_visualization.png | Output — Plot | .png | Full decision tree diagram |
| 11 | eda_distributions.png | Output — Plot | .png | Histogram grid of all features |
| 12 | correlation_heatmap.png | Output — Plot | .png | Seaborn correlation matrix |
| 13 | requirements.txt | Config | .txt | Pinned Python package versions |
| 14 | README.md | Documentation | .md | Setup, usage & project overview |

## 3.1  Category Summary

- Entry Point (1 file) — main.py wires every module together

- Source — Core (4 files) — the four Python modules containing all logic

- Data (1 file) — the CSV dataset created at runtime

- Output — Model (1 file) — the serialised trained classifier

- Output — Plots (5 files) — PNG visualisations saved to /output

- Config (1 file) — requirements.txt listing pinned dependencies

- Documentation (1 file) — README.md for onboarding

# 4. Directory Structure

All files will be organised under a single root folder:

health_risk_classifier/ ├── main.py ├── requirements.txt ├── README.md ├── src/ │ ├── generate_data.py │ ├── preprocess.py │ ├── train.py │ └── visualize.py ├── data/ │ └── health_data.csv └── output/ ├── decision_tree.pkl ├── confusion_matrix.png ├── feature_importance.png ├── tree_visualization.png ├── eda_distributions.png └── correlation_heatmap.png

# 5. Technology Stack

| Library | Version | Role in Project |
| --- | --- | --- |
| Python | 3.10+ | Core language runtime |
| NumPy | ≥1.24 | Numerical arrays & synthetic data generation |
| Pandas | ≥2.0 | DataFrame operations, CSV I/O, feature engineering |
| Scikit-learn | ≥1.3 | DecisionTreeClassifier, train/test split, metrics |
| Matplotlib | ≥3.7 | Tree diagram, feature importance bar chart |
| Seaborn | ≥0.12 | Correlation heatmap, distribution plots |
| Joblib / Pickle | built-in | Model serialisation to .pkl |

# 6. ML Pipeline

## Step 1 — Data Generation  (generate_data.py)

- Use NumPy to sample realistic distributions for each feature

- Apply label-assignment rules to produce Low / Medium / High targets

- Export to data/health_data.csv via Pandas

## Step 2 — Preprocessing  (preprocess.py)

- Load CSV with Pandas; inspect for nulls / outliers

- Encode categorical columns (Smoking → binary already)

- 80 / 20 stratified train-test split via sklearn.model_selection

## Step 3 — Training  (train.py)

- Instantiate sklearn DecisionTreeClassifier

- Tune max_depth (3–10) with cross-validation

- Evaluate: accuracy, precision, recall, F1, confusion matrix

- Serialise best model to output/decision_tree.pkl

## Step 4 — Visualisation  (visualize.py)

- EDA: histogram grid of all 8 features (Matplotlib)

- Correlation heatmap (Seaborn)

- Decision tree diagram (sklearn.tree.plot_tree)

- Confusion matrix heatmap (Seaborn)

- Feature importance bar chart (Matplotlib)

# 7. Acceptance Criteria

- Running python main.py completes without errors

- health_data.csv is created with exactly 1 000 rows and 9 columns

- Model accuracy on the test set is ≥ 80 %

- All 5 PNG plots are saved to the output/ folder

- decision_tree.pkl is loadable with joblib.load()

- README.md contains setup and run instructions

# 8. Suggested Build Milestones

| Phase | Milestone | Deliverables |
| --- | --- | --- |
| 1 | Data Generation | generate_data.py + health_data.csv |
| 2 | Preprocessing | preprocess.py with clean train/test sets |
| 3 | Model Training | train.py + decision_tree.pkl + metrics |
| 4 | Visualisation | visualize.py + all 5 PNG plots |
| 5 | Integration & Docs | main.py + requirements.txt + README.md |

Health Risk Classifier  ·  PRD v1.0  ·  April 2026